DESKTOP
====================

1) https://app.asana.com/0/1209272406360585/1209289821692484

E-Mail Icon tauschen (gleiches wie im Footer verwenden)
Trans: Swap email icon (use the same as in the footer)

Type: Bug

Status: design (DONE)

------------------

2) https://app.asana.com/0/1209272406360585/1209290109584673

Video muss etwas weniger hoch sein, damit unterer Rahmen sichtbar ist
Trans: Video needs to be slightly less high so that the lower frame is visible

Type: Bug

Status: design (DONE)

------------------

3) https://app.asana.com/0/1209272406360585/1209289875154008

Bitte die Schrift auf den Newskacheln ensprechend anpassen:
Datum/Kategorie: Roboto Regular, font-size: 18px
Title: Fjalla One, font-size: 19px, line-height: 28px;
Trans: Please adjust the font on the news tiles accordingly:
Date/Category: Roboto Regular, font-size: 18px
Title: Fjalla One, font-size: 19px, line-height: 28px;

Type: Cr

Status: design (DONE)[1hr]

------------------

4) https://app.asana.com/0/1209272406360585/1209290261753369

Ist es möglich, dass das Logo schon beim Hover angezeigt wird und man nicht erst draufklicken muss?
Trans: Is it possible to display the logo when hovering over it without having to click on it first?

Type: Cr

Status: design (DONE)[1hr]

------------------

5) https://app.asana.com/0/1209272406360585/1209290933107527

Bitte den Badge verlinken auf die Seite "Netzwerk"

Hovereffekt hinzufügen, damit Badge dann gerade steht:
transform: rotate(14deg)
Trans: Please link the badge to the "Network" page

Add a hover effect so that the badge stands straight:
transform: rotate(14deg)

Type: Cr

Status: design (DONE)[30min]

------------------

6) https://app.asana.com/0/1209272406360585/1209290933107532

Die beiden Spalten sollen bündig sein
Trans: The two columns should be flush

Type: Bug

Status: design (DONE)

------------------

7) https://app.asana.com/0/1209272406360585/1209290933107532

Offenes Akkordeon bitte wie im Anhang stylen
Trans: Please style open accordion as shown in the appendix

Type: Cr

Status: Done [2hrs]

TABLET
====================

1) https://app.asana.com/0/1209272406360585/1209304126260154

Beim Logoslider steht Pagination zwischen den Logos
Trans: The logo slider has pagination between the logos

Type: Bug

Status: Not found any problem like this, may be this is happening due to browser drag resizing, test in tab or refresh in tab resolution.

------------------

2) https://app.asana.com/0/1209272406360585/1209304126260158

Generell "klebt" der Inhalt innerhalb einer Box auf Tablet zu nah am Rand. Deshalb padding bei den Boxen auf 50px setzen
Trans: In general, the content within a box "sticks" too close to the edge on tablets. Therefore, set the padding for the boxes to 50px

Type: CR

Status: Done (Small)

------------------

3) https://app.asana.com/0/1209272406360585/1209304126260162

Bitte die 2 Kacheln auf Tablet jeweils 50% breit
Trans: Please make the 2 tiles on tablet 50% wide each

Type: CR

Status: Done (2hrs)

------------------

4) https://app.asana.com/0/1209272406360585/1209304126260166

Passt auf Tablet auch 2 Kacheln nebeneinandern?
Falls nicht, dann Newskacheln bitte nicht auf 100% stretchen, sondern maximale Breite angeben
Trans: Do 2 tiles fit next to each other on a tablet?
If not, please do not stretch the news tiles to 100%, but specify the maximum width

Type: CR

Status: Done [1hr]

------------------

5) https://app.asana.com/0/1209272406360585/1209304126260172

Trans:

Type: CR

Status: Done [1hr]

MOBILE
====================

1) https://app.asana.com/0/1209272406360585/1209292853856920

Abstand von Seitentitel und Breadcrumbs zum linken Bildschirmrand bitte auf 20px setzen, damit es bündig mit dem Logo ist.
Außerdem bitte den margin-top des Seitentitels um 20px erhöhen.

Das war ein Fehler im Prototyp, entschuldigt bitte!
Trans: Please set the distance between the page title and breadcrumbs and the left edge of the screen to 20px so that it is flush with the logo.
Also please increase the margin-top of the page title by 20px.

That was an error in the prototype, please excuse me!

Type: CR

Status: Done [1hr]

------------------

2) https://app.asana.com/0/1209272406360585/1209290933107543

Hintergrundbild hinzufügen (identisch zu Menü im Karriereportal)
Gesamtes Menü scrollen anstatt innerhalb eines einzelne Container scrollen
Links (Datenschutz, etc) Abstände anpassen
Trans: Add background image (identical to menu in the career portal)
Scroll entire menu instead of scrolling within a single container
Adjust links (privacy policy, etc.) spacing

Type: CR

Status: Done [1hr]

------------------

3) https://app.asana.com/0/1209272406360585/1209307798879391

Buttontext linksbündig

Punktnavigation auf gesamte Breite stretchen
Trans: Button text aligned to the left

Stretch point navigation to the entire width

Type: CR

Status: Done [30min]

------------------

4) https://app.asana.com/0/1209272406360585/1209290933107548

Der Teamslider und Navigation sind nicht in der Mittelachse.

Das erste Portrait muss vermutlich schon horizontal zentriert sein, damit auch beim Durchswipen immer nur ein Portrait zentriert sitzt.
Ihr könnt gerne die Portraitbilder etwas größer machen, damit die vorheringen/nachfolgenden Portraits nur leicht im Anschnitt sichtbar sind.
Letztes Portrait darf keine Aussparung auf der rechten Seite haben
Trans: The team slider and navigation are not in the central axis.

The first portrait probably needs to be horizontally centered so that only one portrait is centered when swiping through.

You can make the portrait images a little larger so that the previous/following portraits are only slightly visible in the cut.

The last portrait must not have a gap on the right side

Type: CR

Status:
The team slider and navigation are not in the central axis. [1hr]

The last portrait must not have a gap on the right side [Not possible as it is a masked image, we need a oval mask without the cut so can try once]

The first portrait probably needs to be horizontally centered so that only one portrait is centered when swiping through.
You can make the portrait images a little larger so that the previous/following portraits are only slightly visible in the cut. [Done]

------------------

5) https://app.asana.com/0/1209272406360585/1209290934150744

[FOOTER] Abstände

Trans: [FOOTER] spacing

Type: BUG

Status: Done [Developer]

------------------

6) https://app.asana.com/0/1209272406360585/1209290934150748

Silbentrennung stimmt noch nich und Bindestrich fehlt

Trans: Hyphenation is not yet correct and hyphen is missing

Type: BUG [Design]

Status: we have given auto hypen, in para you can see hypen is coming but in the heading not coming.

------------------

7) https://app.asana.com/0/1209272406360585/1209307798879395

Logos lassen sich nicht richtig durchswipen

Trans: Logos cannot be swiped through properly

Type: BUG

Status: Done

------------------

8) https://app.asana.com/0/1209272406360585/1209292853856926

Abstand links und rechts von TEXT zum Bildschirmrand auf 20px.
Datum und Kategorie in Roboto Regular

Trans: Distance left and right of TEXT to the edge of the screen to 20px.
Date and category in Roboto Regular

Type: CR

Status: Done [2hr]

------------------

9) https://app.asana.com/0/1209272406360585/1209303612449584

[NETZWERK] Map lädt nicht

Trans: [NETWORK] Map does not load

Type: Bug

Status: Done

------------------

10) https://app.asana.com/0/1209272406360585/1209304126260150

Abstände zwischen den Überschriften vereinheitlichen.
Genauso bei Tablet und Desktop

Trans: Standardize spacing between headings.
The same applies to tablet and desktop

Type: CR

Status: Done [1hr]

------------------

11) https://app.asana.com/0/1209272406360585/1209307821553068

Bitte die Kacheln immer zentriert setzen

Trans: Please always place the tiles centered

Type: CR

Status: Done [1hr]

------------------

12) https://app.asana.com/0/1209272406360585/1209307821553072

Bitte auf Mobil das Bildformat im Querformat (ca. auf 4:3), nicht quadratisch

Trans: Please set the image format on mobile to landscape (approx. 4:3), not square

Type: CR

Status: There is field for uploading different image for desktop and mobile devices, you can upload desired ratio images from there.